## Slide 1
CV-K23D Project Update
June 18, 2026

## Slide 2
--------------------------------------------------------------------------------------------------------------------------------------------------------------------------------
Overview:
5x500.0 g of compound-1 converted to compound-2 and obtained 3.5 kg solid material with 98% purity by GC.
2x800.0 g of compound-2 converted to compound-3 and obtained 1.3 kg liquid material with 98% purity by GC.
2x800.0 g of compound-2 is being converted to compound-3, reaction is in progress.
10.0 g of compound-3 converted to compound-4 and obtained 6.5 g liquid material with 95% purity by GC.
100.0 g of compound-3 converted to compound-4 and obtained 70.0 g liquid material with 96% purity by GC.
500.0 g of compound-3 is being converted to compound-4, reaction is in progress.
2.0 g of compound-4 treated with comd-B/ K2CO3/MeOH and obtained 0.7 g of CV-10151 with 94% purity by GC, compound confirmed by HNMR, data attached.
6.0 g of compound-4 treated with comd-D/ NaHMDS/THF and obtained 6.0 g of compound-5, waiting for HNMR.
Target Qty :1.0 kg
Assigned On :03-06-2026
Delivery date :20-07-2026